# Loop Landing Page

Recruiter-readiness action plan for acme-agentic-cal.fly.dev · Shawn Liu · July 2026

# Current-state assessment

As a user-facing page, the site is already strong: the propose/review/approve narrative is clear, the “safe by construction” section is genuinely differentiated, and the “What Loop is not” honesty is memorable. No major changes needed for that audience.

But the page has a second audience — recruiters and founders — and for them it currently fails in one specific way: they can't get in, and they can't find the engineering underneath. Sign-in is allowlisted, so every claim on the page is unverifiable to a visitor; there is no demo, no architecture surface, no link to the author, and the URL itself reads as a scaffold placeholder. The page makes promises the visitor has no way to check.

Target: a recruiter who lands on this URL cold should, within 90 seconds, (1) see the product working, (2) find the engineering story, and (3) find Shawn.

# Fixes, in priority order

## 1. A 60–90 second demo video (highest leverage)

The only way a visitor experiences the product through an allowlist. Embed it above the fold, next to or replacing the static mock. Screen recording + voiceover or captions; no production polish needed — clarity and pace matter, aesthetics don't. Suggested beat sheet:

- 0:00–0:10 — Hook. “Loop turns a career goal into a study plan on your real calendar — and never touches your calendar without your approval.”

- 0:10–0:25 — Setup. Enter a goal and availability; show the syllabus/plan proposal appearing.

- 0:25–0:45 — Review & approve. The core interaction: review the proposed schedule, approve, watch validated events land on Google Calendar.

- 0:45–1:05 — The differentiator. Show a failure handled well: the 3-option rollback/retry recovery flow, or a drift-triggered replan. This is the moment engineers lean in.

- 1:05–1:20 — Close on the thesis. “LLMs propose. Deterministic infrastructure disposes.” One line on tests/safety, then the URL.

## 2. A “How it's built” page

Linked prominently from the landing page (nav + footer). This is where the invisible numbers become visible, and where the two planned engineering blog posts live or are linked. Content outline:

- The thesis and the propose/dispose boundary, with a single architecture diagram (four LLM nodes vs. everything deterministic).

- Safety architecture: approval-ID-gated writes, dry-run/verify/rollback on every side effect, typed reason codes, immutable plan versions, clock/ID injection.

- The eval harness: live capture → committed recordings → deterministic re-grading gating CI; deterministic graders + Tier-2 LLM judge; prompt versioning with pinned byte hashes.

- The numbers, stated plainly: ~2,700 backend + 81 frontend tests, 22 written axioms, 8 ADRs, per-axiom cost caps, ~$1.70/mo expected spend.

- Links: blog posts, repo (if public), and the portfolio site.

## 3. A footer identity link

The page is currently anonymous. Add “Built by Shawn Liu” → portfolio + GitHub in the footer, and ideally a one-line byline near the “How it's built” link. A founder who likes the product must have a one-click path to the person.

## 4. Kill the placeholder subdomain

“acme-agentic-cal” reads as template scaffolding and quietly undercuts everything else on the page — and this URL will sit on a resume. Buy a ~$10 domain (whatever variant of loop is free: looploop.dev, useloop.app, getloop.sh…) or at minimum rename the Fly app. Point the old URL at the new one so nothing breaks.

## 5. Optional: read-only demo mode

A seeded fake account behind a “Try the demo” button, with calendar writes stubbed, lets visitors click through the review/approve flow themselves. Worth doing only after 1–4; the video covers most of the value at a fraction of the effort.

# Priority summary

| Fix | Impact | Effort | When |
| --- | --- | --- | --- |
| Demo video embedded on landing page | Very high | ~1 day | This month |
| “How it's built” page + numbers | Very high | 1–2 days | This month |
| Footer identity link / byline | High | ~30 min | Today |
| Custom domain (drop “acme”) | High | ~1 hour | This week |
| Read-only demo sandbox | Medium | 2–4 days | After the above |

# Success criteria

- The 90-second test passes: product seen working, engineering found, author found — with no sign-in.

- The resume/portfolio can link a URL that looks intentional, not scaffolded.

- Every headline claim on the landing page (“safe by construction,” approvals, rollback) is backed by something a visitor can watch or read, not just asserted.