# Loop Grounding Layer

RAG / retrieval project plan — career-knowledge grounding for Loop's planning nodes · Shawn Liu · July 2026

# Framing: build the grounding layer, not the counselor

The original idea — a web-scraped database of majors and careers that “replaces a counselor” — has the right instinct (Loop needs a trusted information source before it plans) but the wrong scope for a portfolio project. Broad scraping is messy and stale, hundreds of majors cannot be evaluated, and the ambition competes with Loop for attention. What a hiring manager actually evaluates is narrower and harder: can you build retrieval that measurably improves generation quality?

So invert it. Build Loop's grounding layer: a curated, citation-attached career-knowledge retrieval subsystem that feeds grounded source claims into the Strategist and Planner nodes. The counselor (“Axiom”) remains the long-term product vision, mentioned in one sentence of the writeup — the portfolio signal ships either way.

The deliverable is the eval, not the app. Before/after numbers on Loop's existing harness, not a new user-facing product.

# Scope

## In scope

- 5–10 career tracks Shawn understands well enough to judge retrieval quality by eye: SWE, MLE, AI/research engineer, quant dev, data scientist, PM, plus 2–3 more.

- A deliberately curated corpus (hundreds of documents, not millions): interview guides, role ladders and leveling docs, official documentation, a controlled snapshot of job postings, and reputable prep resources. Every document gets source, date-collected, and freshness metadata at ingestion.

- A retrieval pipeline: chunking → embeddings + BM25 hybrid search → reranking → citation-attached claims.

- Integration into Loop as grounded source_claims — which slots directly into the context-engineering discipline already in progress.

- A retrieval-specific eval suite plus end-to-end grading on the existing Loop harness.

## Explicitly out of scope (scope guards)

- Open-web crawling at scale. Curate deliberately; a small corpus you can reason about beats a big one you can't evaluate.

- A standalone counselor UI or public users. No new product surface — Loop is the surface.

- Hundreds of majors. Depth on ten tracks beats coverage of two hundred.

- Admissions advice in v1. Career prep only; admissions raises stakes and corpus problems that don't add portfolio signal.

# Architecture

- Ingestion & corpus registry. Deterministic ingestion scripts; each document stored with source URL, license/ToS note, collection date, and track tags. The registry is versioned so eval runs are reproducible against a pinned corpus snapshot — same discipline as Loop's pinned prompt hashes.

- Chunking. Structure-aware chunking (headings/sections), with chunk size as an eval ablation rather than a guess.

- Hybrid retrieval. BM25 (e.g., SQLite FTS5, keeping the stack consistent) + dense embeddings, merged with reciprocal rank fusion. Vector-only vs. hybrid is a headline ablation.

- Reranking. A cross-encoder reranker over the fused top-k. It must earn its latency — measure quality delta against added milliseconds.

- Claim assembly. Retrieved chunks become typed, citation-attached source claims (claim text, source, date, confidence), validated by Pydantic contracts like every other Loop input. LLMs never see raw scraped text without provenance.

- Injection. Claims flow into Strategist/Planner prompts through the existing context-engineering path. The propose/dispose boundary is unchanged: retrieval is deterministic infrastructure; the LLM only proposes.

# Evaluation plan (the actual deliverable)

Two layers, both automated, both gating: retrieval quality in isolation, then end-to-end effect on generated plans.

| Layer | Metrics | Question answered |
| --- | --- | --- |
| Retrieval | recall@k, MRR, nDCG on a hand-labeled query set (~50–100 queries across tracks) | Does the system find the right documents at all? |
| Reranking | Quality delta vs. added latency (ms) | Does the reranker earn its place in the pipeline? |
| End-to-end | Unsupported-claim rate in generated plans; plan-quality scores from the existing Loop graders + Tier-2 LLM judge | Does grounding measurably improve what users see? |
| Ablations | Hybrid vs. vector-only; reranker on/off; chunk size; k | Which components pay for themselves? |
| Freshness | Share of cited claims older than a staleness threshold | Is the corpus decaying, and does the system know? |

All end-to-end grading reuses the recordings-based harness: capture → committed recordings → deterministic re-grading in CI. Grounded vs. ungrounded deltas go in commit messages, same as every prompt change today.

# Deliverables (legible artifacts)

- The subsystem itself — merged into Loop behind the existing contracts, with tests at the same standard as the rest of the repo.

- An engineering writeup — “Grounding an LLM planner: what retrieval actually bought us,” centered on the before/after table. This is the artifact recruiters and founders skim.

- An eval appendix — the labeled query set, ablation results, and the latency/quality tradeoff for the reranker.

- One paragraph of product vision — the “Axiom for career prep” story, positioned as where this goes next, not what was built.

# Timeline (runs second; fine-tuning project stays first priority)

| Week | Milestone |
| --- | --- |
| 1 | Corpus registry + ingestion for 3 tracks; chunking; BM25 baseline working end to end. |
| 2 | Embeddings + hybrid fusion; hand-label the query set; first recall@k numbers. |
| 3 | Reranker; ablation runs; retrieval eval suite gating in CI. |
| 4 | Claim assembly + injection into Strategist/Planner; end-to-end grounded vs. ungrounded grading. |
| 5–6 | Remaining tracks, freshness handling, writeup with final numbers. |

Definition of done: a recruiter can read one page and see (a) retrieval metrics on a labeled set, (b) a measured drop in unsupported claims in generated plans, and (c) an honest ablation showing which components mattered. If any of the three is missing, it isn't done — it's a demo.